# 2022-09-06 PLA/SFA Clicks/Revenue Drop

| Environment | Production |
| --- | --- |
| Description | Original RCA document. Code change was introduced in Organic real time ingest raptor based service causing dropping realtime SFA Click events which caused downstream system to report incorrect revenue. Code change was originally trying to fix the bug ADP-746 - SFA summary graph for international seller is not correct Closed |
| Problem Report | Huang, Yichao Liu, Pavel raised issue in SFA clicks. Issue was raised in the email “PLA/SFA Clicks/Revenue Drop from 9.6 11:00 AM”. Yu, He rolled back manifest for previous version. |
| FCI | Reporting systems couldn't calculate revenue correctly. |
| Domain Impacted | Revenue : no revenue loss. Seller seen wrong reporting for campaigns until issue fixed by offline ingestion. Impacted domain(s): - Selling - Reporting |
| Triage | - Events are dropped without logging. |
| Examine | Timeline: - 22/08/2022 10:30 - Fix for the currency bug was discussed 2. 02/09/2022 - PR created with the change. 3. 06/09/2022 - PR approved 4. 06/09/2022 - PR merged to the master, all checks passed 5. 06/09/2022 10:30:33 - Deployment created, duration 37 mins 6. 06/09/2022 11:08:00 - Deployment finished 7. 06/09/2022 17:00 Pavel reached out to Marshall on Slack 8. 06/09/2022 17:05 - Issue raised in the email “PLA/SFA Clicks/Revenue Drop from 9.6 11:00 AM” 9. 06/09/2022 21:00 Marshall’s team rolled back the release 10. 09/09/2022 - offline data ingestion fixed reporting data |
| Root Cause | Direct cause : - Buggy PR created with the change. - Issue was not spotted on various steps of development lifecycle. |
| Cure | - Rollback to previous version - Fix buggy code |
|  | What can be improved - Flink Job Alerting - Job restart alerting has been added: https://cloud.ebay.com/rule-groups/rg/plx_flink_job_restart?env=production&ug=ads_data_platform - Add DoD when update Avro schema for Kafka topics. |
| Flow | SFA click events, impacts seller reporting and internal revenue reporting. |
| Rollback | Rolled back same day. |
| Opportunities | - Improve tests to test processing correctly - Improve deployment process for this service - Improve deployment guide - Use canary deployment - Add alerting for metrics dropping to 0 - Introduce alerting in staging - Introduce SLI alerting in Production |
| Follow up Actions | - ADP-898 - Improve pipeline to include automated tests for organicrealtimeingest Open - ADP-899 - Create an alert for organicrealtimeingest PLA/SFA Clicks/Revenue Drop to 0 and also consider it to other metrics Open - ADP-916 - Review and Improve instructions for organicrealtimeingest Open - ADP-917 - Follow up on impact, investigate parts of the organization impacted and was everything resolved? Closed - ADP-920 - Setup monitoring on Preproduction for organicrealtimeingest Open - ADP-921 - Create a template playbook that includes what metrics need to be monitored Open - ADP-922 - Create a canary deployment for organicrealtimeingest Open |
| Status | Investigating |